# **Sprint 4**

Total Story Points: Total Hours:

## Current Velocity:

**S17: Visually Appealing Design**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Learn Bootstrap | 4 | 4 |
|  | Create Bootstrapped front end | 4 | 7 |
|  | Move back end functionalities to new front end | 8  leftover |  |
|  | Debug and test deployment | 2  leftover |  |
|  | Total story points: 16  Total hours: 11 | 16 |  |

## **S19: Navigation bar**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T38** | Retrieve directory details from database | 2  leftover | 1 |
| **T39** | Create data structure to store hierarchy | 4  leftover | 1 |
|  | Story Points: 8 Total Hours: 2 | 6 | 2 |

## 

**Bug fixes**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Search function bug - shows all user files |  |  |
|  | Rename file and edit description fields |  |  |
|  | ‘Page back while logged out’ screen |  |  |
|  | Download bug |  |  |
|  |  |  |  |

## **S09: Share File by Link**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Create database to contain metadata for temporary download file | 1 | 1 |
|  | Prepare link and update table | 4 | 4 |
|  | Create page for shared link downloads | 1 | 1 |
|  | Check if link has expired and perform download | 2 | 3 |
|  | Final touches |  |  |
|  | Story points: 8Total hours: 9 | 8 | 9 |

## **SS30: Thumbnails**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  |  |  |  |
|  |  |  |  |

## 

## **5: Cross-device access**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Change CSS code for mobile devices | 4 |  |
|  | Testing and debugging | 4 |  |
|  | Story points: 8  Total hours: |  | 3 |

## **S12: Viewing files online (if we have time)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story points:  Total hours: |  |  |

## **S18: Social media file sharing function (if we have time)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story points:  Total hours: |  |  |